Supporting the site selection, monitoring and evaluation of the Water for 
Agro-Pastoralist Livelihoods Pilot Project in Somaliland and Puntland #1208182

Assignment Title

Supporting the site selection, monitoring and evaluation of the Water for Agro-Pastoralist Livelihoods Pilot Project in Somaliland and Puntland.

Publication Date

11-Dec-2015

Expression of Interest Deadline

07-Jan-2016 at 11:59:59 PM (Eastern Time – Washington D.C.)

Contact Name

Contact Email

Contact Phone

Contact Fax

Assignment Country

- SO - Somalia

Funding Sources

The World Bank Group intends to finance the assignment/services under:

- BB - BANK BUDGET

- TF093589 - NEW GLOBAL CORE MDTF (AFR)

Individual/Firm

The consultant will be an individual.The consultant will be a firm. Selection for consultants by the World Bank Group.

Electronic Submissions through World Bank Group eConsultant2
https://wbgeconsult2.worldbank.org/wbgec/index.html

ASSIGNMENT DESCRIPTION
The World Bank's Water and Sanitation Program (WSP) is helping to build the capacity of Somali regional governments for planning and monitoring water and sanitation projects in arid, conflict prone environments by supporting the project preparation, implementation and monitoring and evaluation of the Water for Agro-Pastoralist Livelihoods Project (WALP). The WALP project is an 18 month project that is being implemented in Somaliland and Puntland. Designed as a pilot, the WALP Project Development Objectives (PDOs) are to improve the pastoral and agro-pastoral communities’ access to, and management of, small-scale water sources and to enhance the capacity of the government to implement small-scale water interventions in targeted arid lands of Somaliland and Puntland. To gain both economic and health benefits rural water supply solutions needs to address both the quantity and quality of water for people and the quantity needed by livestock.

The project is has three components:
Component 1: Developing under-utilized agro-pastoral water supply technologies 
Component 2: Government capacity building and community empowerment 
(a) Sub-component 2.1 - Support central and local government 
(b) Sub-component 2.2 - Community-based management 
Component 3: Project Management and Monitoring & Evaluation (M&E)

To support the respective ministries of environment in both Somaliland and Puntland WSP seeks qualified firms to undertake the following tasks:
1.Training on the identification of wadis for development

2.Supporting site selection for eight sites:
a.Defining a set of parameters for specific site selection
b.Carrying out pre-feasibility studies and ground truthing at selected sites
c.Carrying out engineering design reviews of the designs proposed by the respective governments
3.Working with the respective ministries of environment to implement an impact assessment on the eight sites including : 
a.A technical and socioeconomic baseline survey for each site. Technical aspects will include monitoring hydrological, environmental and engineering aspects of the project
b.Support project monitoring over the 18 month lifecycle 
c.A technical and socioeconomic endline survey and final report

ELIGIBILITY
Eligibility restrictions apply:
[Please type list of restrictions]

SUBMISSION REQUIREMENTS
The World Bank now invites eligible firms to indicate their interest in providing the services. Interested firms must provide information indicating that they are qualified to perform the services (brochures, description of similar assignments, experience in similar conditions, availability of appropriate skills among staff, etc. for firms; CV and cover letter for individuals). Please note that the total size of all attachments should be less than 5MB. Consultants may associate to enhance their qualifications.

Interested firms are hereby invited to submit expressions of interest.

NOTES
Following this invitation for Expression of Interest, a shortlist of qualified firms will be formally invited to submit proposals. Shortlisting and selection will be subject to the availability of funding.

Qualification Criteria

- 1. Provide information showing that they are qualified in the field of the assignment.

- 2. Provide information on the technical and managerial capabilities of the firm.

- 3. Provide information on their core business and years in business.

- 4. Provide information on the qualifications of key staff.

* - Mandatory