Wastewater Management Facilities for Gazipur City Corporation, Dhaka, Bangladesh #1262509

Assignment Title

Wastewater Management Facilities for Gazipur City Corporation, Dhaka, Bangladesh

Publication Date

29-Apr-2019

Expression of Interest Deadline

13-May-2019 at 11:59:59 PM (Eastern Time – Washington D.C.)

Contact Name

Contact Email

Contact Phone

Contact Fax

Language of Notice

English

Assignment Country

- BD - Bangladesh

Funding Sources

The World Bank Group intends to finance the assignment/services under:

- BB - BANK BUDGET

- TF0A6748 - IFC CMAW - SA Region - CAS-PPP

Individual/Firm

The consultant will be an individual. The consultant will be a firm.

Assignment Description

Gazipur City Corporation (GCC), Greater Dhaka, with an objective to improve public infrastructure for wastewater management in the selected areas under its jurisdiction (Zones 1 and 4) plans to develop, operate and maintain following facilities:
a Sewage Treatment Plant (STP) and a Fecal Sludge Treatment Plant (FSTP); 
a Sewerage Network System (SNS);
a Centralized Effluent Treatment Plant (CETP) for industries; and
a non-network fecal and sludge removal system in the non-sewerage areas.

To understand the feasibility of aforementioned objective of GCC, IFC intends to engage a technical consultant to undertake a review of previously done Rapid Assessment study report (done by World Bank Water Resource Group 2030) and build upon it further to assess the robustness and feasibility of the proposed approach and interventions; adequacy / capacity of the project components proposed therein; and develop detailed estimates of the total project cost. The objective of the Assignment is two-fold, as under:

Part A: To assess the existing wastewater management of GCC; and propose a broad road map or strategy (Preliminary Master Plan) for safe collection, conveyance and disposal of wastewater (both industrial and municipal), including a phased implementation plan in alignment with the DSMP for sustainable development.

Part B: Examine and set out technical options and estimate the broad capital cost, O&M expenditure and possible revenue streams for the project components (network and non-network) for safe collection, conveyance, treatment and disposal (including reuse) of wastewater and fecal sludge in project areas, with proposed sites for treatment and safe disposal. 

SUBMISSION REQUIREMENTS
The World Bank Group now invites eligible firms to indicate their interest in providing the services. Interested firms must provide information indicating that they are qualified to perform the services (brochures, description of similar assignments, experience in similar conditions, availability of appropriate skills among staff, etc. for firms; CV and cover letter for individuals). Please note that the total size of all attachments should be less than 5MB. Consultants may associate to enhance their qualifications.

Interested firms are hereby invited to submit expressions of interest.

Expressions of Interest should be submitted, in English, electronically through World Bank Group eConsultant2 (https://wbgeconsult2.worldbank.org/wbgec/index.html)

NOTES
Following this invitation for Expression of Interest, a shortlist of qualified firms will be formally invited to submit proposals. Shortlisting and selection will be subject to the availability of funding.

Only those firms which have been shortlisted will receive notification. No debrief will be provided to firms which have not been shortlisted.

Qualification Criteria

- 1. Provide information showing that they are qualified in the field of the assignment. *

- 2. Provide information on the technical and managerial capabilities of the firm. *

- 3. Provide information on their core business and years in business. *

- 4. Provide information on the qualifications of key staff. *

* - Mandatory