INDIA: Due Diligence for Installing Floating Solar Project in Omkareshwar Reservoir, Madhya Pradesh #1265574

Assignment Title

INDIA: Due Diligence for Installing Floating Solar Project in Omkareshwar Reservoir, Madhya Pradesh

Publication Date

15-Nov-2019

Expression of Interest Deadline

25-Nov-2019 at 11:59:59 PM (Eastern Time – Washington D.C.)

Contact Name

Contact Email

Contact Phone

Contact Fax

Language of Notice

English

Assignment Country

- IN - India

Funding Sources

The World Bank Group intends to finance the assignment/services under:

- BB - BANK BUDGET

- TF0B0852 - Technical Assistance and Knowledge Sharing Facility for the Development of Utility Scale Floating Solar PV Power Generation in India (FSPV TAKSF)

Individual/Firm

The consultant will be an individual. The consultant will be a firm.

Assignment Description

Madhya Pradesh, the central state of India, has been in the forefront to contribute significantly towards promotion of clean energy solutions in the country as well as globally. To take such initiatives forward, Government of MP through its agency Rewa Ultra Mega Solar Limited (RUMS) - has requested the World Bank to support them on new technologies such as floating solar. On request of the Government of India, World Bank is already supporting Solar Energy Corporation of India Limited (SECI), under Innovations in Solar Power & Hybrid technologies project, to invest in early demonstration projects but with an objective to also build a robust pipeline of such projects while developing the policy and regulatory ecosystem. As part of deepening the market for floating solar projects in the country, engagement with MP will be an important step. This is specifically important as lack of experience in deploying several of these technologies in India, and globally, at scale is considered as a major constraint by various developers, financiers and other stakeholders.
World Bank will support RUMS and Narmada Hydroelectric Development Corporation (NHDC) in exploring potential of floating solar project in one of the states water bodies Omkareshwar Dam in Khandwa district of MP. As part of this engagement, following is envisaged:
1. Conduct a desk review of floating solar projects in open and multipurpose reservoirs/dams globally. This should include basic data related to their siting, performance and technical standards maintained by the project proponent. 
2. Suggest global standards and best practices for developing large floating solar projects in multipurpose dams/reservoirs with changing reservoir levels. 
3. The Consultant should undertake the recce survey using Real-Time Kinematic and Differential GPS (RTK DGPS) and Single beam echosounder. The Consultant should also collect all relevant data/studies from state and central agencies and their departments, like MP Urja Vikas Nigam Limited (MPUVNL), RUMSL, NHDC, Narmada Valley Development Authority (NVDA), Central Water Commission (CWC), Survey of India, Geological Survey of India, Central Electricity Authority (CEA), central regulator/state regulator and their consultants, if any, and identify all possible sites in Omkareshwar reservoirs Kaveri branch for setting up a floating solar project. Approximate area under this stream of reservoir is about 15-20 sq.km. All such siting options (single location or multiple locations) should be done keeping in mind World Bank`s environment and social management framework and siting matrix which will be provided to the consultants. The bank and state agencies will be presented the siting options along with complete set of justifications, and exhaustive merit-demerit matrix to finalize locations, after clearance from the Bank, for undertaking further detailed studies as mentioned below.
4. Once the location(s) are identified on the reservoir, the consultant should carry out the hydrographic study of the identified locations (for area equivalent to at least 500 MW of solar, equivalent to about 10 sq.km) using multi-beam echosounder for full coverage of the selected area.
5. Conducting geophysical survey of the selected areas of the reservoir and the nearest shorelines (for transmission connectivity) to these areas will also need to be conducted using sub bottom profiler and side scan sonar equipment. 
6. Conducting geotechnical investigations to correlate geophysical data and find out engineering properties of the surveyed area, to assist in designing the mooring/piling for floating solar panels.
7. The consultant needs to establish and erect Two benchmarks (30 cm x 30 cm x 150 cm of which 75 cm should be buried in the soil) with life expectancy of 3 to 5 years.

In this context, the World Bank would like to hire the services of a well-qualified consulting firm to take this work forward. This Request for EoI is for the identification of qualified firms to be engaged by the World Bank Indias Energy and Extractives team to support the implementation of this initiative.

Qualification Criteria

- 1. Provide information showing that they are qualified in the field of the assignment. *

- 2. Provide information on the technical and managerial capabilities of the firm. *

- 3. Provide information on their core business and years in business. *

- 4. Provide information on the qualifications of key staff. *

- 5. Demonstrated capability of undertaking hydrographic studies using multibeam echosounder.. *

- 6. Demonstrated capability of undertaking geophysical studies using Sub Bottom Profiler and Side Scan Sonar *

- 7. Good understanding of floating solar projects and their technical requirements. *

* - Mandatory