Request for expression of interest for selection # 1265488

Assignment Title

Vietnam: Solar Competitive Bidding - Technical Support Substation and Solar Park Selection

Publication Date

11-Nov-2019

Expression of Interest Deadline

28-Nov-2019 at 11:59:59 PM (Eastern Time – Washington D.C.)

Language of Notice

English

Selection Notice

Assignment Country

- VN - Vietnam

Funding Sources

The World Bank Group intends to finance the assignment/services under:

- BB - BANK BUDGET

- TF0B0203 - Developing Rooftop Solar PV in Vietnam

Individual/Firm

The consultant will be a firm.

Assignment Description

SELECTION FOR CONSULTANTS BY THE WORLD BANK GROUP

REQUEST FOR EXPRESSIONS OF INTEREST

Electronic Submissions through World Bank Group eConsultant2
https://wbgeconsult2.worldbank.org/wbgec/index.html

ASSIGNMENT OVERVIEW

Assignment Title: 1265488 - Vietnam: Solar Competitive Bidding - Technical Support Substation and Solar Park Selection


ASSIGNMENT DESCRIPTION
1. Background
To ensure solar deployment does not impede its economic development by imposing additional costs to the electricity production, the Government of Vietnam decided to move from a FIT regime to a competitive bidding one. With the support of the World Bank, the Government of Vietnam has developed a Solar Competitive Bidding Strategy that outlines the main recommendation with regards to deployment schemes and bidding framework as well as the main action points, the Government needs to put in place before it can launch a competitive bid. The main recommendation with regards to deployment selection is that the Government of Vietnam needs to stay in control of where the power will be injected into the grid and such in coordination with its transmission upgrade plan which led to the selection of (i) substation-based competitive bidding, where the Government announces the substations at which the IPPs can connect with an assessed maximum project size; and (ii) solar parks, where the Government not only decides where the connection point is but also provides the land to the IPP. The main action points that the Government needs to implement before launching officially a competitive bidding are (i) key changes to the current regulation through a Ministerial Decree to enable competitive bidding and enacted the changes needed to the Investment Law, and (ii) select the substations under which substation-based bidding and solar parks will be.
To support the Government of Vietnam in selecting the substation for substation-based bidding and solar parks, the World Bank is looking for a consultancy firm with a few key experts (the Consultant) to work with the Ministry of Industry and Trade (MOIT), EVN and NPT.

2. Scope of Work
2.1 Objective
The assignment objective is to provide technical support to the Government of Vietnam to select the substation where there will be the minimal impact if solar PV where to be connected as well as provide a list of investments/upgrade needed to integrate such VRE projects.
2.2 Outputs
The Consultant shall be responsible for delivering the following tasks. All outputs (reports, ppts) will be provided in English and Vietnamese. The Consultant will need to be highly flexible in meeting the government as the data will not be given to him after contract signature.

Inception Report

Starting from the work done by PWC for the World Bank and the Institute of Energy with regards to a quick VRE integration study, the Consultant shall:
a. Meet with all actors and understand what are the key actions that are needed including a kick off meeting with the World Bank team;
b. Develop a short inception report presenting its methodology, timeline and data needed; and
c. Organize a half-day meeting with all parties to present the key steps.
Outputs: (i) inception report; and (ii) workshop.

Task 1: VRE Integration Analysis

The Consultant shall: 
a. Using detailed substation, load flow, and grid system data available with EVN and NPT, carry out a grid integration analysis for potential solar and wind capacity additions across the country, drawing on the wind and solar atlas results, and considering both near-term and longer-term options. Each relevant substation shall be subject to a desk-based review using relevant modeling software, and the analysis shall take account of existing capacity and planned capacity additions. Potential locations shall be ranked according to:
Their existing capacity/propensity to integrate solar and wind capacity without major upgrades, with special attention paid to substations where solar and wind capacity additions may have positive benefits in terms of loss reduction or reduced loading of transmission lines and/or transformers, locations where the diurnal or seasonal generation profile of solar and wind would support grid integration, and locations where hybridization may be possible or preferred;
Those where solar and wind could be incorporated following substation and/or transmission line upgrades, or the addition of battery energy storage both with and without solar-wind hybridization;
Locations for solar and wind development that would require new transmission infrastructure investments, including high-voltage DC connections (to open up areas with high resource potential and land for future development);
b. Where grid infrastructure upgrades are required, the Consultants shall provide estimated costs for such upgrades, and the additional capacity that could be facilitated in each case. Grid upgrades should also identify reactive power compensation, voltage, frequency and inertia support and potential forecasting need. 
Outputs: (i) Georeferenced database, suitable for online publication; and (ii) a summary report detailing the findings for each substation that can accept solar/wind capacity additions with and without upgrades 

Task 2: Substation Short-Listing

The Consultant shall:
a. Combining the results from Tasks 1 and 2, carry out a comprehensive shortlisting and ranking exercise to provide the Government with a set of recommendations on development of solar capacity in both the near-term and longer-term. It shall take account of solar and wind development that is already built, existing and future sources of generation, and planned transmission upgrades, and shall be carried out to ensure economic efficiency, some degree of provincial distribution, system stability, and maximizing the benefits of co-location and siting with regard to diurnal and seasonal generation patterns. 
b. Specify operational changes that, when combined with grid upgrades and transmission line additions, would help facilitate higher levels of solar and wind generation on the Vietnamese grid. 
Output: (i) the results and recommendations from Task 2 shall be provided as a consolidated report covering Tasks 1 and 2, and including an Executive Summary and slide deck covering the main findings. The report shall include a description of the methodology, data used, and recommendations for other necessary studies to support increased RE generation and integration. 

Task 3: Solar Park

The Consultant shall and such based on extensive discussions with the Provinces:
a. Identify a shortlist of at least 10 potential sites in the best provinces with regards to PV irradiation, namely Ninh Thuan, Binh Thuan, Binh Phuoc, Tay Ninh, Gia Lai, Binh Duong, Dak Lak, Lam Dong, Khanh Hoa, Kon Tum, Ba Ria-Vung Tao, Dong Nai, only for the construction of solar parks for a minimum of 2.5 GW of combined capacity with a minimum of 100 MW capacity per site. Sites can be composed of different land parcels with a minimum 50 MW size that are close to each other (i.e. 500m-2km) and may include sites suitable for floating solar installations. The sites must be located in a radius of 20 km from the relevant substation. Sites shall be categorized according to: 
Their size (in terms of land area and potential generation capacity in MW); 
Their land use and the presence of settlements on site; 
The public cost of development, including any grid upgrades required; 
Estimated power generation and capacity factor, including the diurnal and seasonal profile, and possibilities for hybrid (combined solar and wind) generation at the same site; and
Attractiveness for private sector investment, taking account of ease of access, security considerations, dust loading, water availability, and other relevant factors 
b. Organize discussions with the Provinces and a workshop with them.
c. Visit each of the shortlisted sites to identify any issues that may limit potential development, including environmental, social and geotechnical considerations. For each site, detailed maps and schematic diagrams shall be prepared with indicative layout options, accompanied by high resolution photographs of the site and surrounding area. 
d. Conduct a dynamic grid integration simulation at the identified substation will be conducted (for each site and together). The Consultant shall evaluate which sites should be developed first and prioritize based on the grid integration capacity while providing a maximized timeline for each site and the development in phases of these sites. 

Output: (i) a detailed report covering each of the identified sites, and providing a multi-criteria ranking of these sites so that certain sites may be prioritized within the Provinces. 

3. Proposal Submission
Submissions shall be received via the World Banks eConsult platform. The proposals shall not be longer than 10 pages including annexes. Specific team members will not be considered for this step of the process. The expression of interest shall focus on (i) understanding of the scope of work, (ii) presentation of the consultancy firm and (iii) its experience related to the scope of work.

4. Firm Profile
It is expected that vendors responding to this selection will be a technical firm based in Vietnam with extensive experience working with EVN, NPT and the Provinces

Attachments

- Optional TOR File

Qualification Criteria

- 1. Provide information showing that they are qualified in the field of the assignment (in particular experience in VRE integration, battery storage and GIS/land identification).

- 2. Provide information on the technical and managerial capabilities of the firm.

- 3. Provide information on their core business and years in business.