Request for expression of interest for selection # 1271079

Assignment Title

Support to World Bank and its Partners in ensuring due diligence in the preparation of River Protection and River Training Investments under the Jamuna River Program.

Publication Date

28-Oct-2020

Expression of Interest Deadline

10-Nov-2020 at 11:59:59 PM (Eastern Time – Washington D.C.)

Language of Notice

English

Selection Notice

Assignment Country

- BD - Bangladesh

Funding Sources

The World Bank Group intends to finance the assignment/services under:

- BB - BANK BUDGET

- TF0B1360 - Jamuna River Economic Corridor Development

Individual/Firm

The consultant will be a firm.

Assignment Description

The World Bank, Government of Bangladesh, and their Development Partners, are supporting the Jamuna River Economic Corridor Development Program (currently, project preparation stage).

The Program Development Objectives are to (a) enhance resilience of the Jamuna Rivers riverbanks to flooding and erosion; (b) improve navigability of the Jamuna River; and (c) strengthen sector institutional capacity. The program initial phases are two phases to be implemented over around 7 years; possibly overlapping by two years: Phase 1 being a preparatory and foundational phase (total $100 million); and Phase 2 comprising the bulk of investments (total $1.2 billion).

Phase 1 has the same components as the two-phase Program, investing US$100 million over four years. Its focus will be only on financing no-regret pilot-level river training structures and testing innovative ones (component 1), foundational investments on navigation (component 2), and capacity building.

The Program Component 1, Riverbank Protection and River Training, would cost around $25 million in phase 1 and $915 million in phase 2. This component will invest in river training structures that will help preserve the shoreline by absorbing the energy of incoming water and control the river flow to reduce the risk of riverbank erosion and flooding. Innovative river training structures, such as permeable groynes and permanent top-blocked semipermeable spurs, will be studied and piloted as well, which are expected to be effective both in protecting riverbanks and managing navigation channels. Dredging for river training will be also conducted but in phase 2, not in phase 1.

The World Bank is calling eligible and qualified consulting firms to express interest to support the Bank team (and its Developing Partners if any) in ensuring the due diligence in supporting the Government to prepare and appraise Component 1. Contract duration is around one year. Total consulting effort is estimated at 10 person months. Interested firms should demonstrate: (a) a track record in the design review and feasibility studies of river protection and training investments and (b) ability to work in Bangladesh during the contract period.

Qualification Criteria

- 1. Provide information showing that they are qualified in the field of the assignment.

- 2. Provide information on the technical and managerial capabilities of the firm.

- 3. Provide information on their core business and years in business.

- 4. Provide information on the qualifications of key staff.

* - Mandatory

Shortlisted consultants will be invited to respond to a Request for Proposal. Contract awards will be made in accordance with the World Bank Group Procurement Policies and Procedures.